📘 Project Blueprint: Real-Time Chat Application (Updated)

1. Project Overview

A full-stack chat application designed to practice modern web development. The app features a secure "Entering Screen" for authentication. Once logged in, users access a dashboard where they can:

- Join Public Rooms: Browse and enter existing chat topics.

- Create Rooms: Start new public discussions.

- Private Messaging: Search for other users and invite them to 1-on-1 private conversations.

2. Technical Stack

- Backend: Python (FastAPI) + WebSockets

- Database: SQLite (Dev) / PostgreSQL (Prod) with SQLAlchemy

- Auth: JWT (JSON Web Tokens)

- Frontend: React + Tailwind CSS (Vite)

3. Current Development Status

✅ Phase 1: Foundation (Completed)

- User Registration & Login (JWT) working.

- Database Models (User, Room, Message) defined.

✅ Phase 2: Real-Time Engine (Completed)

- WebSocket server broadcasting messages to connected clients.

- Automatic message persistence to the database.

- Automatic room creation (implicit) when joining a room name.

🚧 Phase 3: Advanced Features (In Progress)

- Dashboard Logic: Listing rooms, searching users, and private chat initiation.

- Frontend UI: Building the React "Entering Screen" and Chat Interface.

🛠️ Remaining Backend Tasks (To-Do List)

To support the "Entering Screen," "User Search," and "Private Chat" features, you need to add the following 5 specific items to your backend:

1. Enable CORS (Critical)

Goal: Allow your React frontend (port 5173) to talk to your FastAPI backend (port 8000).

- Task: Add CORSMiddleware to main.py. Without this, the Login/Register screen will fail immediately.

2. Message History Endpoint

Goal: Show previous messages when a user joins a room.

- Task: Create GET /messages/{room_id} in main.py.

- Logic: Query the Message table and return the last 50 messages for that room ID.

3. "List Rooms" Endpoint

Goal: Allow users to see which rooms already exist so they can join them.

- Task: Create GET /rooms in main.py.

- Logic: Return a list of all public rooms (is_private=False) from the database.

4. User Search Endpoint

Goal: Allow a user to find a friend to invite to a private chat.

- Task: Create GET /users in main.py.

- Logic: Accept a query parameter (e.g., ?q=john) and return a list of matching usernames (excluding the current user).

5. Private Chat Logic

Goal: Create a secure 1-on-1 room.

- Task: Create POST /private-chat in main.py.

- Logic:

  - Accept a target_user_id.

  - Check if a private room already exists between "Current User" and "Target User."

  - If yes, return that room_id.

  - If no, create a new Room with is_private=True and add both users as members